IT Leadership at MaxTrade

Teaching Note

Synopsis

MaxTrade is typical of many smaller, fast growth organizations with dynamic environments whose rates of growth outstrip their ability to manage and govern IT.  As a result, the need for well-established IT practices is not recognized as early as it should and the company often reaches a crisis point before there is a call for action. At this point, there is not just one problem to solve but many. As the CEO at MaxTrade declares “we’re in such a mess”. Now something must be done in order to regain control over IT so that it truly supports the business.

Key Issues

- There is no IT plan and short term thinking is the order of the day. As a result, 932 projects are being “worked on” by 152 staff. The environment is highly political and IT staff can’t say no to any project. There is no mechanism for prioritizing projects, or ensuring that the right projects get worked on. Since the business unit heads have a lot of independence. Fanning has to convince them they can make more money with an IT strategy than without.

- Because of the constantly changing priorities, and poor operational controls, IT has no operational of project development credibility. IT staff are seen as order takers. Furthermore, senior business leaders have no confidence that IT staff can work in partnership with them.

- IT lacks suitable operational and organizational controls. The auditors’ reports are critical of rapidly escalating operational risks – unacceptable in today’s business environment. These must be a priority for Fanning and for the organization. There are also missing development controls. Better control and monitoring of projects is clearly needed to ensure they are delivered on time and on budget.

- IT staff morale is extremely low. There is no strategy for developing or retaining people and MaxTrade is a very difficult work environment. There is no ability to match resources with projects and no formal skills assessment. In addition, there are no development programs for current people.

Teaching Approach

This case takes a “horizontal” slice through a number of coexistent issues (see Appendix A for a more detailed discussion of these). As a result, the challenge is “knowing where to start” – just as it is in real organizations – and this requires detective work.

Setting the Focus

Richard Fanning’s challenge should be identified at the very beginning of class so that everyone understands the goal of the class discussion – to produce an action plan that will get MaxTrade on track within 12 months.

Issues Analysis

The challenge for students is not in identifying issues (as they are made abundantly clear within the case) but to organize them in order to assess priorities. As a result, the first step is to get the students to identify the existing issues at MaxTrade. While they are doing this, it is important to capture these issues on a  flip chart or white/black board at the front so the class can return to them and categorize them (more on this latter) in order to attach priorities. Getting the issues on the board can be a rapid-fire process taking only minutes. As soon as the frequency of issues identified starts to lessen, you can move on to the next step.

Once issues are in front of the class, organize them into categories to provide a structure for the subsequent analysis. You can simply ask the students to suggest logical groupings. They may think of the following: acute versus chronic issues, short-term versus long-term, operational versus developmental issues, or people versus process versus technology. There are merits in just about any framework so I would go with the one that the students prefer or the one that you have already presented to the class. This case has sufficient issues that it is likely to be successful in populating just about any framework.

A key issue to ensure that students note is that IT staff morale is at “rock bottom” and that IT is hemorrhaging people with its current turnover rate “approaching 50% annually”. IT people are hard to retain in this politically-charged, pressurized environment and the staff of 152 is overburdened. Without immediate action to stem the morale problem and motivate productivity there soon will be no staff left! This is a point worth discussing so ask the class if anyone has experienced a 50 percent turnover rate. Get them to describe the effects of this.

The case says “supposedly” under development because a development staff of 152 is not capable of delivering 932 projects (i.e., approximately 6 projects per staff member). Since undergraduate students are not apt to know this, simply tell them that development projects are measured in person-months and require multi-person development teams.

Be sure to ask the class what they think IT being “on track” actually means? Here, typically students may take the discussion in many different directions. Some focus on the operational side of IT interpreting “on track” as having a “solid IT infrastructure, available 100% of the time”. Others focus on the development side of IT pointing to the fact that there are 932 projects supposedly under development by 152 development staff (see box). To these students, being “on track” means having a well-defined process for assigning priorities as well as a process for allocating resources among projects so that project delivery occurs on time and within budget.  Still others identify specific problems cited within the case of which there are many (e.g., low staff morale, escalating operational risks, critical auditors’ reports, and sour relationships with vendors). To these students, being “on track” means solving the existing problems at MaxTrade.

At this point, you should refocus the discussion by asking the students if they think it is reasonable to expect that “all the problems” can be solved within a 12 month period at MaxTrade. Chances are that they will conclude that this is an unrealistic expectation. Therefore, someone at MaxTrade needs to define “on track” and get agreement from the CEO as well as the business unit heads on this definition. This step is necessary because, without articulating the expectations of the senior management team about what value he is to deliver first, Fanning is setting himself up for failure.

To bring this part of the discussion to closure, you need to make it clear that, while there is no single best definition of being “on track”, there needs to be a process put in place at MaxTrade to get agreement from the senior management team about what this means.  Ideally, Fanning should take the lead on this by proposing what he thinks can be accomplished in the next 12 months, presenting this plan to the CEO and business unit heads, and seeking their agreement and ratification.

Rather than establish a single milestone event, it is preferable to identify a number of smaller deliverables. It is interesting/fun to ask the class to suggest outcomes/evidence that senior management might consider as indicative of success. This might include things like: percentage of projects delivered on time and within budget, statistics concerning availability of key systems, evidence of an effective business continuity plan, decreasing frequency of system outages, positive auditors’ report, and healthy vendor relationships … plus many more.

Developing an IT Action Plan

Now you can focus the discussion on developing an IT action plan for MaxTrade. It is recommended that you follow whatever organizing framework you developed in the previous step. The task is to start fleshing out elements of the plan to address the specific issues you have identified. Using one framework, for example, it is possible to reduce the IT plan to the following categories: governance, people, development and operations. Environmental issues should also be kept in mind when suggesting strategies for the other categories. For example, given the need for the business to “turn on a dime”, it is critical that strategies allow maximal flexibility in supporting the business.

At this point, the discussion can be opened up inviting ideas for how to address the major categories of issues that must be addressed within the IT plan, which Fanning will present to the senior team at MaxTrade. As students offer ideas, it is important for them to explain exactly how their strategy addresses the specific issues that were identified earlier. For this reason, I would keep these issues visible at the front of the class. This process ensures that the IT plan will be effectively tailored to address MaxTrade’s situation.

Implementing the IT Action Plan

At this point, ask the class what they think Fanning might do to introduce the internal IT changes that are part of the plan. How can Fanning create some excitement around the execution of his plan? How does he get staff members to take ownership of the plan? Should he invite his entire staff to a “town-hall” meeting? Should he work one-on-one with key staff members first? What can be done to ensure that the plan will be embraced by the IT staff?

So, with this in mind, challenge the class to suggest things that Fanning could/should do to also get the business unit heads to embrace his IT plan? How can he establish the personal credibility and trust that he realizes must exist for him to be able to function effectively at MaxTrade? In addition, how can he establish the credibility of the whole IT department?

The last question for the class is “if you were Fanning, would you take on this job”? Why or why not? Experience suggests that responses fall into the following two categories:

- Things are so bad at MaxTrade that anything Fanning could do would be an improvement so therefore Fanning can’t lose; and

- Things are so bad at MaxTrade that Fanning, despite his “turnaround talents”, will not be able to rescue IT at MaxTrade within a 12 month timeframe. So, basically, Fanning can’t win!

Discussion Questions

The CEO Robinson tells Fanning “what I need is to have you get us on track again within the next twelve months.

What does it mean to be “on track”? As noted above, “on track” means different things to different people. Fanning must work with Robinson to identify the top issues he must address in the next year, their priorities and what measures of success he should use. Certainly, key personnel, operational and risk factors must be addressed. Less clear is how far he can go with IT strategy, applications development issues, and capabilities development. Ideally, a balanced scorecard approach should be used to clarify Fanning’s goals and to quantify them in a number of critical areas.

What are the next steps?

- Project Governance (i.e., a leadership role for Fanning, putting processes in place to identify potential IT projects, establishing methods for prioritizing these IT projects, deciding how much to spend on IT, and a means for allocating these resources)

- There must be a process to ensure that the “right” things are done with respect to IT.

- Fanning must help the organization change its practices for dealing with IT – both formally and informally.

- A steering committee should be established to prioritize IT projects. Students should decide who should sit on this committee and how often it should meet.

- Fanning must establish IT as a credible business partner with both executives and vendors.

- Fanning needs a means to better align IT-business strategies.

- Project Management Skills and Controls (i.e., identifying key IT skills, training development programs, hiring/retention for key IT positions, focusing on project management)

- Good project managers need to be identified and nurtured.

- Some excellent project managers should be hired to kick start project manager development and to staff a PMO (project management office).

- Better internal control and monitoring of projects is clearly needed to ensure they are delivered on time and on budget.

- Projects can’t be done where priorities are always changing and IT people can’t say no. The macro-environment must change. (See governance above.)

- Need to develop credibility with business by demonstrating that projects can be delivered.

- Because of a rapidly changing environment, projects should be limited in size and delivered quickly perhaps limited to a six-month maximum delivery.

- Operations Reliability and Controls (i.e., repairing relationships with the vendor community, stabilizing the operational systems)

- Fanning has already done a “thorough assessment of the current technology situation at the company” so we can assume he has an inventory of major applications, operating systems, networks, hardware as well as vendor contracts. Now he needs to address the situation directly.

- Appoint a “swat” team to troubleshoot the system outages so that they can be dramatically reduced. Given that the existing systems handle trades generated by customers as well as employees, having a “rock solid” infrastructure is essential.

- Preparation of a business continuity plan in the eventuality of a disaster.

- Fanning will have to create an IT technology roadmap to outline the architectural plan to be followed.

- Many currently non-existent control processes will have to be introduced including processes for testing new systems, installing new software releases, change control mechanisms, desktop platform guidelines, etc.

- Meet with the vendor community to explain the “go forward” IT plan so that they can assess their potential to bid on future work. At the same time, Fanning can negotiate his way out of existing problems with current contracts. By focusing on future work under a new CIO regime at MaxTrade, it is likely that the vendor community will work collaboratively with Fanning.

- Staff and Capabilities Development (i.e., retaining existing staff, attracting new hires, creating an exciting workplace)

- According to Fanning, “the immediate challenge here is to build a team capable of providing innovative solutions on a timely basis and to start treating the business units as customers.  We have to convince everyone that we all work together and IT is committed to building a partnership with them.” So, the question is, how do you build a culture of customer service?

- A skills assessment needs to be done to identify what types of new hires are needed.

- Development and training programs are needed for current people.

- Programs are needed to fast track people into: project management; into the company after they join; and to develop a greater knowledge of the business.

- Fanning needs to take immediate action to stem the morale problem, limit the exodus from the firm, and motivate productivity.

- Something needs to be done to get the work under control, to identify top performers and to reward and keep them.

- “Bad apples” (i.e., those already disenchanted with MaxTrade) need to be weeded out as they can poison the atmosphere.

- New people need to be attracted to work in a difficult environment. What can this company offer them?

- A staffing strategy needs to be developed to match resources with projects.

Is one year achievable, why or why not?

Not only does Fanning need an IT plan but he also needs a “plan for implementing his IT plan”. In order to establish a better and more controlled IT environment – particularly regarding strategic changes within the business that affects IT – Fanning must work internally (to put in place various strategies as suggested above to better manage the IT department) and externally (to forge an effective relationship between IT and the business).

On the internal side of things, the first element of the IT plan implementation involves staging. Given that IT staff are walking out the door at the rate of 6 per month and that system outages are increasing, there is immediate need for short-term action. Without adequate short-term action, the long-term action is fruitless as MaxTrade will be in an extremely dire predicament. Therefore, it is important to ask the students to reclassify the elements of their proposed IT plan into two categories – short-term (within 3 months) and long-term (3-12 months) – since the IT plan is really a 12-month plan.

The IT plan might follow the following sequencing of activities. The first job at MaxTrade is to establish a stable operational environment; that is, reduce the system outages and stop the outflow of IT staff. The second job is to prioritize the project portfolio; that is, determine which of the 932 projects will actually be implemented, in what order, and what other potential projects should be considered. The third job is to establish an architectural roadmap outlining the technology platforms for MaxTrade which will in part dictate the choice of vendor. Members of these vendor communities can then be invited to bid to support elements of the new architectural roadmap. The fourth job is to establish a change management procedure and a mechanism for making enterprise decisions and the fifth job is to restructure and rebuild IT.

On the external side of things, it’s not going to be easy. Realizing this, Fanning has already started building relationships with the business by spending considerable time with the business unit heads individually as well as with the “users” (i.e., the people actually using the IT systems in performing their day-to-day functions). He has gone on sales calls, and spent time with the business users discovering exactly what they do as well as learning the business. These are effective actions by Fanning but Fanning is just in the “honeymoon” phase of his appointment at MaxTrade. This phase will not last long. Soon the business unit heads will start demanding results.

CEO Robinson warns Fanning that the “business unit heads have a lot of independence here at MaxTrade because of the money they make for us”. At this point, bring the students’ attention to the MaxTrade organization chart (see Appendix B). This should probably be pre-boarded and left displayed throughout the class as it is an effective way to underline the fact that Fanning is “facing” some powerful independent individuals at MaxTrade. Furthermore, while the CEO is supportive, he too lays out Fanning’s challenge as “getting the business unit heads onboard”. Fanning realizes that he has to deliver some “tough messages to senior management” (e.g., some/many of the 932 projects will not be developed) and he anticipates that “not all of them are going to be receptive to my ideas” (e.g., everyone will demand that their projects are the most important ones to be developed … furthermore, they have the money to pay for their development)!

Appendix A

Issues Discussion

Chapter 2: Developing IT Strategy for Business Value

- There is no IT plan. Short-term thinking is the order of the day.

- Priorities are constantly changing because business units need to be able to turn on a dime to take advantage of new opportunities.

- Business unit heads have a lot of independence. Fanning has to to convince them they can make more money with an IT strategy than without one.

- The politics involved in determining what IT works on are so sensitive that no one in IT dares to say no to any new project.

- Projects can’t be completed when priorities are always changing and IT people can’t say no. The macro-environment must change.

- There is no process to ensure that the right things are done.

- Because of a rapidly changing environment, projects should be limited in size.

- Some IT money must be spent on stabilizing the existing IT infrastructure, introducing processes and controls and addressing immediate operational challenges.

Chapter 4: Managing Perceptions of IT

- Backup and recovery planning is minimal.

- Sour relationships with vendors are resulting in frequent switching and an integration nightmare.

- IT has 932 projects on the books that the users think are being worked on. IT needs to develop credibility with business by demonstrating that projects can be delivered.

- Fanning must help the organization change its practices for dealing with IT – both formally and informally.

- He must establish IT as a credible business partner with both executives and vendors. To do this, he must: create a stable operational environment; prioritize what needs to be done; and establish a mechanism for making enterprise decisions.

- Richard is a transformational leader. He needs strategies for dealing with senior management and establishing a better and more controlled IT environment – particularly regarding strategic changes that affect IT.

Chapter 5: IT in the New World of Corporate Governance Reforms

- The auditors’ reports are critical of rapidly escalating operational risks. These must be a priority for Fanning and for the organization.

- Staff are making real-time decisions that could make or cost the firm millions of dollars. More controls need to be put in place.

- Better control and monitoring of projects is clearly needed to ensure they are delivered on time and on budget.

- Fanning must help the organization change its practices for dealing with IT – especially formal strategic governance.

Chapter 15: Developing IT Capabilities

- The company has a low morale problem with its IT staff and is haemorrhaging people

- IT people are hard to retain in this politically-charged, pressurized environment.

- Something needs to be done to get their work under control, to identify top performers and to reward and keep them.

- Bad apples need to be weeded out.

- New people need to be attracted to work in a difficult environment. What can this company offer them?

- A strategy needs to be developed to match resources with projects.

- A skills assessment needs to be done to identify what types of new hires are needed.

- Development programs are needed for current people to fast track them into: project management; into the company after they join; and to develop a greater knowledge of the business.

- Can’t treat IT people like slaves, but need to find ways to make them more productive.

- Good project managers need to be identified and nurtured.

- Some excellent project managers should be hired to kick start project manager development and staff a PMO (project management office).

CEO

Bruce Robinson

Interim CIO

Richard Fanning

Six Business Divisions

Research and Analysis

Institutional Trading

Investment Banking

Online Trading

Discount Trading

Wealth Management

Appendix B

Organizational Chart