Chapter 2 -- Mini Cases

1. A list of questions that Harry needs to have answered about his project.

- What is your specific objective for this Internet system? (There is a big difference between a web site that advertises and promotes products versus one that enables order entry).

- What specific things do you want customers to be able to do via the web site? (Review products; see store locations; search for products; place orders; process credit card payments; track order status; track shipment).

- How were the revenue estimates you gave developed? How accurate do you feel your estimates are?

- What budget are you considering for this project?

- What outside help will we be able to utilize in this project?

- Do you foresee an adverse response by the storeowners, perhaps a feeling that this will take sales away from them?

- Are there any other adverse consequences we should anticipate from this system?

2. Prepare a spreadsheet model that computes the expected value of the annual revenues to be produced by this new system.

Students' spreadsheets may differ; the following sample suggests an appropriate format:

| New Response Time | # Calls/Truck/Week | Likelihood | Annual Revenue Increase |
| --- | --- | --- | --- |
| 2 hours | 20 | 20% | $600,000 |
| 3 hours | 18 | 30% | $450,000 |
| 4 hours | 16 | 50% | $300,000 |

3. What strategies do you suggest that Emily implement in order to help assure a successfully functioning project team?

There are a number of strategies that may be helpful to Emily; here are few key examples:

- Develop a project charter that clarifies the rules and group norms that Emily expects to follow

- Establish clear responsibilities for each team member

- Emphasize accountability for assigned tasks; don't let team members deflect responsibility to others

- Establish clear lines of communication, and emphasize shared responsibility for project success

- Get top management to commit to some type of recognition for the team to reward success.

4. Calculate the effort for this project.

  - 112 TUFP

  - PC = 13; APC = .78

  - TAFP: 112 * .78 = 87.36 => 88

  - (.35 * 88 * 15) + (.65 * 88 * 130) = 7898 lines of code

  - 1.4 * 7.9 = 11.06 person-months

  - 2.5 * (11.06)1/3 = 5.575 months

5. Unified Process-based approach

See “Feasibility Analysis”

See “Figure 2-1”

See “Staffing the project”