### Potential exceptions and problems

* Lack of resources
* Integration failures
* Scope creep

### Tracking risks and issues

| Date recorded | Risk description | Probability | Impact | Mitigation plan |
| --- | --- | --- | --- | --- |
| 4/16 | Lack of Resources | Medium | High | Request additional resources |
| 4/16 | Integration failures | Low | High | Test Integrations early allowing time for corrections |
| 4/16 | Scope creep | High | Medium | All changes must be approved through Change Management Plan |